## Slide 1: Team Development with Microsoft Scrum 1.0
Doncho Angelov
Developer Evangelist
Microsoft Bulgaria

## Slide 2: Agenda
SCRUM – quick overview
SCRUM and TFS
  Backlog items
  Sprint management
  Reporting
  Sprint Retrospective
Q&A

## Slide 3: How to setup the demo environment?
(Optional) VS 2010 RTM Virtual Machine: http://bit.ly/VS2010RTMVHD
Scrum V1.0 Process Template: http://visualstudiogallery.msdn.microsoft.com/en-us/59ac03e3-df99-4776-be39-1917cbfc5d8e

## Slide 4: Scrum Overview & Terms
Chicken and Pig Roles
Meetings
Sprint
  2-5 week milestone
Product Backlog
  Collection of features or scenarios required to release
Sprint Backlog
  Collection of work items required to deliver Sprint goals
Teamlet
  Collection of team members on Scrum team working towards a Sprint deliverable
Burndown Chart
  Tool for Scrum team to track progress. Shows how the work remaining is reducing over time toward zero.
Retrospective
  Team provides data: What went well? What didn’t go well? What could be changed for next time?

## Slide 5: The Scrum Framework
Product owner
Scrum Master
Team
Roles
Release planning
Sprint planning
Daily scrum meeting
Sprint review
Sprint retrospective
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts
TFS facilitates
these
Which contributes to these
And helps
them
Notes: Scrum is a simple framework, describe each box.
Agile methodologies value Individuals and interactions over processes and tools, but
TFS facilitates these interactions and artifacts, which contributes…

## Slide 6: The Scrum Framework

## Slide 7: Product Backlog
Requirements / Defects
A list of all desired work on the project (Product Backlog Item = Story)
Ideally expressed such that each item has value to the users or customers of the product
Prioritized by the product owner in collaboration with team.
Reprioritized on an ad-hoc basis (typically done prior to Sprint Planning and does not affect current Sprint)
Product Backlog
Notes: Switch over and create a product backlog item:

## Slide 8: Product Backlog Item
Represents a user story or defect that has a business value

## Slide 9: Sprint Backlog
Individuals sign up for work of their own choosing
Work is never assigned by any individual
Estimated work remaining is updated daily
Sprint Backlog
Notes: Talk about this slide and then flip over &
Talk about how a sprint is work item and also an iteration.
Create several sprint backlog items (tasks) for the story we created.

## Slide 10: Sprint Backlog Item
Represents a task that a team member will perform to assist the team in completing a story (Product Backlog Item)

## Slide 11: SCRUM vs Agile template comparison (Work item Types)
From bharry’s blog: http://bit.ly/bvqGJn
Work item types
TFS Scrum v1.0 WITs | MSF Agile v5.0 WITs
Product Backlog Item | User Story
Bug | Bug
Task | Task
Impediment | Issue
Test Case | Test Case
Shared Steps | Shared Steps
Sprint | 

## Slide 12: SCRUM vs Agile template comparison (Item States)
Product Backlog Item and Bug Work Items
Task Work Item
Impediment Work Item

## Slide 13: SCRUM vs Agile template comparison (New Reports)
Release Burndown – Indicates how quickly the team is completing work and delivering Product Backlog Items
Velocity – Indicates the amount of effort the team is completing in each sprint
Sprint Burndown – Indicates the team's progress towards completing its work for a sprint

## Slide 14: Release Burndown Chart

## Slide 15: Velocity

## Slide 16: Sprint Burndown Chart
Can be used in the daily stand up
Notes: In the daily standup we review the amount of work left to do…
In the Beta there are only 3 reports: Release Burndown, Sprint Burndown & Velocity. A few more are envisioned for release:
Build Success Over Time, Build Summary, Test Case Readiness & Test Plan Progress

## Slide 17: Tips & Tricks
For experimenting with TFS Reporting

## Slide 18: Turn off Report Cache for testing

## Slide 19: Force Warehouse Update
Source: http://www.ewaldhofman.nl/post/2009/11/25/Refresh-the-TFS-Warehouse-manually.aspx

## Slide 20: Sprint Retrospective
Captured in the customized Sprint work item
Notes: Scrum is about continuous feedback and improvement. A meeting is held at the end of every Sprint to reflect on what worked well, what didn’t and what you can do differently in the next sprint. You can capture these details right on the Sprint work item.

## Slide 21: Resources
(Optional) VS 2010 RTM Virtual Machine: http://bit.ly/VS2010RTMVHD
Scrum V1.0 Process Template: http://visualstudiogallery.msdn.microsoft.com/en-us/59ac03e3-df99-4776-be39-1917cbfc5d8e

## Slide 22: Q&A
Doncho Angelov
doncho.angelov@microsoft.com
http://blog.doncho.net (BG & EN)
@doncho

## Slide 23: Please fill the questionnaire !
You have a chance to win:
Sponsored by: